WANAC Platform Backend API Requirements Missing endpoints identified from frontend mock data audit April 2026 · Prepared for: Backend Engineering Team

| 13 Mock data instances found | 28 API endpoints required | 7 Modules affected | 2 Auth bugs blocking users |
| --- | --- | --- | --- |

# 1. Authentication Bugs — Fix Immediately

Two bugs in the auth layer are currently blocking all users from registering or using Google sign-in. These must be resolved before anything else.

## 1.1  Register endpoint missing social field handling

|  | Bug POST /api/v1/auth/register requires a social field (boolean) but the frontend was not sending it, causing all new registrations to fail with a validation error. |
| --- | --- |

Root cause (frontend):

The registrationData object in signup/page.jsx was missing social: false. This has been patched on the frontend — the field is now sent correctly.

Required backend behaviour:

- Accept social as a required boolean field on the register endpoint.

- When social is false: require password and password_confirmation, ignore provider/provider_id.

- When social is true: require provider and provider_id, skip password validation.

## 1.2  Google OAuth registration — DB constraint failure

|  | Backend Bug When social: true is sent to /api/v1/auth/register, the backend attempts to INSERT a user row without a password, causing: SQLSTATE[23000]: NOT NULL constraint failed: users.password |
| --- | --- |

This completely blocks Google sign-up. No user registered via Google can sign in because registration always fails.

Required fix in the register controller:

- When social is true, auto-generate a random hashed password (e.g., bcrypt(Str::random(32))) so the DB constraint is satisfied.

- Ensure this random password is never exposed to the client and cannot be used to log in directly.

- The login endpoint’s social flow should authenticate via provider + provider_id, not the password.

# 2. Mock Data Audit — All Findings

The table below lists every location in the frontend codebase where hardcoded or mock data is used in place of a live API call.

| File | Variable / Array | Data Represented | Priority |
| --- | --- | --- | --- |
| client/dashboard/page.jsx | availableForCoaching | Available coaches list | High |
| client/upcomingevents/page.jsx | mockEvents | Community events | High |
| client/myeducationcompass/page.jsx | INITIAL_PROGRAM | Full education program with modules & sessions | High |
| client/myeducationcompass/page.jsx | MOCK_QUIZZES | Module quizzes | High |
| mycareercompass/activitystream/page.jsx | MOCK_ACTIVITY | Career activity feed | High |
| mycareercompass/applicationmanagement/page.jsx | INITIAL_APPLICATIONS | Job applications | High |
| mycareercompass/applied/page.jsx | MOCK_APPLIED | Applied jobs (read-only view) | Medium |
| mycareercompass/employers/page.jsx | INITIAL_EMPLOYERS | Saved employers | High |
| mycareercompass/targetemployers/page.jsx | INITIAL_TARGETS | Target companies | High |
| admin/careercompass/page.jsx | INITIAL_PLANS | Admin career plan templates | Medium |
| admin/educationcompass/page.jsx | INITIAL_PATHWAYS | Education pathways (admin) | Medium |
| admin/educationcompass/page.jsx | MOCK_PARTICIPANTS | Participant list (uses clientsService exists) | Low |
| types/evaluation.ts | mockEvaluationData | Fireteam AI evaluation results | High |

|  | Note The admin/cohortmanagement page has empty arrays for coaches and cohorts with inline TODO comments: 'Fetch coaches from API when endpoint is available'. The GET /api/v1/coaches and GET /api/v1/cohorts endpoints are already called in cohort.service.ts — the backend just needs to confirm those routes exist and return data. |
| --- | --- |

# 3. Required API Endpoints by Module

All endpoints below should be authenticated with a JWT Bearer token. Endpoints marked Missing are not yet implemented. Endpoints marked Partial exist in the service layer but are not confirmed to work against the live backend.

## 3.1  Authentication  —  /api/v1/auth

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Register with email/password (social: false) or Google (social: true). Fix DB constraint for social users. | Partial |
| POST | /api/v1/auth/login | Login with email/password or Google social token (role + social + provider + provider_id) | Partial |
| POST | /api/v1/auth/forgot-password | Send password reset email | Exists |
| POST | /api/v1/auth/reset-password | Reset password via token | Exists |
| POST | /api/v1/auth/update-password | Update authenticated user password | Exists |

## 3.2  Coaches  —  /api/v1/coaches

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/coaches | List all coaches (used in cohort management) | Partial |
| GET | /api/v1/coaches/available | List coaches available for booking on the client dashboard | Missing |
| GET | /api/v1/clients/{id}/progress | Fetch whole-life & habits progress for a specific client | Missing |

## 3.3  Events  —  /api/v1/events

The events service (events.service.ts) already defines CRUD calls. The upcoming events page ignores the service and uses mock data instead. The service routes need to be confirmed active on the backend.

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/events | List all events (community events page) | Partial |
| POST | /api/v1/events/add | Create a new event | Partial |
| PUT | /api/v1/events/update/{id} | Update an event | Missing |
| DELETE | /api/v1/events/delete/{id} | Delete an event | Missing |
| POST | /api/v1/events/{id}/rsvp | Toggle RSVP for a user on an event | Missing |

## 3.4  Career Compass  —  /api/v1/career-compass

All Career Compass sub-pages use hardcoded initial state. The career-compass-api-endpoints.md doc in /docs provides a detailed spec; this table summarises the minimum set of endpoints needed.

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/career-compass/overview | Aggregated stats for the career compass dashboard | Missing |
| GET | /api/v1/career-compass/activities | Career activity feed (replaces MOCK_ACTIVITY) | Missing |
| GET | /api/v1/career-compass/applications | List user job applications | Missing |
| POST | /api/v1/career-compass/applications/add | Add a new job application | Missing |
| PUT | /api/v1/career-compass/applications/update/{id} | Update application status or notes | Missing |
| DELETE | /api/v1/career-compass/applications/delete/{id} | Delete an application | Missing |
| GET | /api/v1/career-compass/employers | List saved employers | Missing |
| POST | /api/v1/career-compass/employers/add | Save a new employer | Missing |
| PUT | /api/v1/career-compass/employers/update/{id} | Update employer record | Missing |
| DELETE | /api/v1/career-compass/employers/delete/{id} | Remove saved employer | Missing |
| GET | /api/v1/career-compass/target-employers | List target companies | Missing |
| POST | /api/v1/career-compass/target-employers/add | Add a target company | Missing |
| PUT | /api/v1/career-compass/target-employers/update/{id} | Update target company | Missing |
| DELETE | /api/v1/career-compass/target-employers/delete/{id} | Remove target company | Missing |

## 3.5  Education Compass  —  /api/v1/education-compass

The client education compass page renders a complete hardcoded program (INITIAL_PROGRAM) including modules, sessions, assignments, and quizzes. The admin side likewise uses hardcoded pathways and a TODO comment to replace participant loading with clientsService.getClients().

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/education-compass/program | Get the logged-in user’s current education program | Missing |
| GET | /api/v1/education-compass/quizzes | Get quizzes for the user’s program | Missing |
| GET | /api/v1/admin/education-compass/pathways | List education pathways (admin) | Missing |
| POST | /api/v1/admin/education-compass/pathways/add | Create an education pathway | Missing |
| PUT | /api/v1/admin/education-compass/pathways/update/{id} | Update a pathway | Missing |
| DELETE | /api/v1/admin/education-compass/pathways/delete/{id} | Delete a pathway | Missing |
| POST | /api/v1/admin/education-compass/assignments | Assign a pathway to a client (TODO in code) | Missing |

## 3.6  Admin — Career Compass Plans  —  /api/v1/admin/career-compass

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/admin/career-compass/plans | List admin career plan templates (replaces INITIAL_PLANS) | Missing |
| POST | /api/v1/admin/career-compass/plans/add | Create a career plan template | Missing |
| PUT | /api/v1/admin/career-compass/plans/update/{id} | Update a career plan template | Missing |
| DELETE | /api/v1/admin/career-compass/plans/delete/{id} | Delete a career plan template | Missing |

## 3.7  Fireteam Evaluation  —  /api/v1/fireteams

The evaluation hook (useEvaluationData.js) already attempts to call meetingService.getRecordingSummaryByRole() and falls back to mockEvaluationData on failure. The backend needs to return data in the format the hook expects (see Format A in the hook’s transformApiDataToEvaluationFormat function).

| Method | Endpoint | Description | Status |
| --- | --- | --- | --- |
| GET | /api/v1/fireteams/experiences/{id}/evaluation | Get AI evaluation results for a fireteam experience (replaces mockEvaluationData) | Missing |
| GET | /api/v1/fireteams/recordings/{id}/summary | Get recording summary per participant role (already partially called) | Partial |

# 4. Existing Service Files to Wire Up

Several frontend service files already define the correct API calls but the pages they belong to are not yet using them — they still render mock data. These are quick wins: the API routes just need to be confirmed working, then the page component needs to be updated to call the service instead of using static data.

| Service File | Page Using Mock Instead | Action Required |
| --- | --- | --- |
| events.service.ts | upcomingevents/page.jsx | Confirm GET /api/v1/events works, wire page to service |
| clientsService.getClients() | admin/educationcompass/page.jsx | Replace MOCK_PARTICIPANTS with clientsService.getClients() call (TODO already in code) |
| cohort.service.ts (coaches) | admin/cohortmanagement/page.jsx | Confirm GET /api/v1/coaches works, call it in useEffect (TODO already in code) |
| cohort.service.ts (cohorts) | admin/cohortmanagement/page.jsx | Confirm GET /api/v1/cohorts works, populate coaches state |
| programs.service.ts | coach/coursemanagement (imports static marketingPrograms.js) | Confirm GET /api/v1/programs works, swap static import |

# 5. Static Content Files

Three JSON/JS files in /src/data/ contain static content that could either stay as-is or be moved to the backend to allow admin editing.

| File | Records | Content Type | Recommended Action |
| --- | --- | --- | --- |
| src/data/journalPrompts.json | 101 prompts | 365-day journal challenge prompts | Keep static OR add GET /api/v1/journal/prompts for admin editing |
| src/data/selfiePrompts.json | 101 prompts | Photo challenge prompts | Same as above — GET /api/v1/prompts/selfie |
| src/data/weeklyActions.json | 52 items | Weekly action challenges | Same as above — GET /api/v1/prompts/weekly-actions |
| src/data/marketingPrograms.js | 4 programs | PLEP, PLCA, PPC, VETA program info | Replace with GET /api/v1/programs (service already exists) |

# 6. Suggested Priority Order

Based on user-facing impact, here is the recommended order to tackle the missing endpoints:

| # | Priority | Work Item | Affected Pages |
| --- | --- | --- | --- |
| 1 | Critical | Fix Google OAuth: auto-generate password when social: true on /auth/register | signup, login |
| 2 | Critical | Confirm /api/v1/coaches and /api/v1/cohorts return data; wire cohortmanagement page | admin/cohortmanagement |
| 3 | High | Build Career Compass CRUD endpoints (applications, employers, targets, activities) | 6 Career Compass pages |
| 4 | High | Build Education Compass endpoints (user program, quizzes) | myeducationcompass |
| 5 | High | Wire events page to events.service.ts; add RSVP endpoint | upcomingevents |
| 6 | High | Add GET /api/v1/coaches/available for dashboard sidebar | client/dashboard |
| 7 | Medium | Fireteam evaluation endpoint (GET experiences/{id}/evaluation) | fireteam/evaluation |
| 8 | Medium | Admin education pathways CRUD + assignment endpoint | admin/educationcompass |
| 9 | Medium | Admin career plan templates CRUD | admin/careercompass |
| 10 | Low | Move journal/selfie/weekly prompts to backend (optional) | journal pages |

WANAC Platform · Backend API Requirements · April 2026